nexacu

AI CAPABILITY TOOLKIT

AI GOVERNANCE  ·  STEP TWO OF THREE

The AI risk

assessment template

One use case, assessed properly, in about half a day. Built on the ISO/IEC 23894 process, with the National AI Centre’s screening questions and the Australian contexts where the answer has to be no. Complete this before you write the policy, because the policy is written from it.

THE GAP THIS TEMPLATE CLOSES 94% of Australian organisations report implementing AI standards or guidelines. 21% assess third party vendor AI model claims. Almost everybody has a document. One in five checks what their AI vendors actually claim. That distance is the difference between having a policy and having done the work. Source: Fifth Quadrant for the National AI Centre, Australian Responsible AI Index 2025.

| WHO COMPLETES IT Business owner and risk | TIME TO COMPLETE Half a day | COVERS One use case | REVIEW AT 12 months, or on change |
| --- | --- | --- | --- |

ASSESS  ·  DECIDE  ·  THEN WRITE THE POLICY          nexacu.com.au

METHOD

How to use this template

ISO/IEC 23894 mirrors ISO 31000 clause for clause. If your organisation already runs enterprise risk, you are extending a process you have, not building a new one.

| 1 | Scope, context and criteria Part A. Name the specific use case, not "AI". Set the criteria for what counts as an unacceptable outcome before you look at any risks. |
| --- | --- |

| 2 | Screen Part B. Seven questions that set how deep the assessment needs to go, then the contexts where Australian law and guidance already draw the line. |
| --- | --- |

| 3 | Identify Part C. Work through the eight categories rather than brainstorming. Brainstorming finds the risks you already knew about. |
| --- | --- |

| 4 | Analyse and evaluate Part D. Rate likelihood and consequence, then compare the result against the criteria you set in Part A. Record inherent and residual risk separately. |
| --- | --- |

| 5 | Treat Part E. Four options and only four: avoid, mitigate, transfer, accept. Every accepted risk needs a named person accepting it. |
| --- | --- |

| 6 | Monitor, review and record Part F. Set the review date before you finish. The Commonwealth benchmark for high risk use cases is review at least every 12 months. |
| --- | --- |

ONE USE CASE PER COPY Assess "summarising client meeting notes in Copilot" or "drafting first pass tender responses". Do not assess "AI". A general assessment produces general controls, which is another way of saying no controls at all.

THE TEST OF A REAL ASSESSMENT It has to be able to return the answer "not here". If the outcome was decided before you started, this is a procurement exercise wearing a risk assessment’s clothes, and it will not survive contact with an auditor or an incident.

PART A  ·  SCOPE, CONTEXT AND CRITERIA

Define the use case

| Use case name | Assessment date |
| --- | --- |

What task does it do, in one sentence? A person could read this and know exactly what is being assessed.

| Tool, vendor and model | Who will use it |
| --- | --- |

What data goes in? List the classes. Personal information, client records, financial, contractual, health, classified.

| Where is it processed and stored? Country, and which sub-processors. | Is training on your inputs disabled? Name the contract clause, not the marketing page. |
| --- | --- |

What decision or output does it influence, and who is affected by it?

| Where is the human review point? | Business owner, by name |
| --- | --- |

| Does a privacy impact assessment exist? If personal information is involved and the answer is no, do that first. | Related assessments or references PIA, security assessment, vendor review, register entry. |
| --- | --- |

SET THE CRITERIA NOW, BEFORE YOU LOOK AT THE RISKS Write down what would count as an unacceptable outcome for this use case, and what level of risk you are willing to carry. Doing this first is what stops the thresholds being reverse engineered from the answer you already want.

An unacceptable outcome for this use case would be

The level of risk we are prepared to carry here is

PART B  ·  SCREENING

Screen the use case

Adapted from the National AI Centre’s AI screening tool. A yes does not stop the use case. It sets how deep the rest of this assessment needs to go, and how senior the sign off has to be.

| Does this use case... | Yes | No | Unsure |
| --- | --- | --- | --- |
| Access personal, confidential or commercially sensitive information? | ☐ | ☐ | ☐ |
| Act autonomously, or at a scale where a person cannot realistically intervene? | ☐ | ☐ | ☐ |
| Affect people who are vulnerable, or who cannot opt out? | ☐ | ☐ | ☐ |
| Operate in a regulated area, or one with a professional duty attached? | ☐ | ☐ | ☐ |
| Produce harm that would be hard or slow to reverse? | ☐ | ☐ | ☐ |
| Influence a decision about a person’s rights, entitlements, employment or money? | ☐ | ☐ | ☐ |
| Get used in a way the vendor’s terms do not clearly permit? | ☐ | ☐ | ☐ |

The prohibited context check

These are lines already drawn by Australian law, regulators or government policy. A yes in this table means the use case stops, or changes materially, before it proceeds.

| Would this use case involve... | Yes | No |
| --- | --- | --- |
| Information security classified OFFICIAL: Sensitive or above in a public AI tool | ☐ | ☐ |
| Generating affidavits, witness statements, character references or other material tendered as evidence in NSW courts | ☐ | ☐ |
| Entering patient information into an AI tool without the patient’s informed consent | ☐ | ☐ |
| Software used for a diagnostic or therapeutic purpose, without TGA consideration | ☐ | ☐ |
| A decision affecting a person’s rights or entitlements, with no meaningful human review | ☐ | ☐ |
| Data your contracts, funding agreements or jurisdiction do not allow to leave the country | ☐ | ☐ |

IF ANYTHING ABOVE IS TICKED YES Stop. Redesign the use case, find a tool that can meet the constraint, or record a decision not to proceed. Do not carry it forward as a risk to be mitigated later. Which one, and what changes as a result

PART C  ·  IDENTIFY

Identify the risks

Work through every category, including the ones that look irrelevant. Write what could actually go wrong for this use case, not the category name again. Rate likelihood and consequence 1 to 5 using the scales in Part D.

| Ref | Category | What could go wrong here | L | C | Rating |
| --- | --- | --- | --- | --- | --- |
| R1 | Privacy and personal information |  |  |  |  |
| R2 | Security, prompt injection and data exfiltration |  |  |  |  |
| R3 | Accuracy, and the cost of a confident wrong answer |  |  |  |  |
| R4 | Bias and fairness, and who is affected |  |  |  |  |
| R5 | Supply chain: vendor terms, sub-processors, jurisdiction |  |  |  |  |
| R6 | Identity and access, OAuth grants, offboarding |  |  |  |  |
| R7 | Legal and regulatory exposure in your sector |  |  |  |  |
| R8 | Explainability, and whether a decision can be contested |  |  |  |  |
| R9 |  |  |  |  |  |
| R10 |  |  |  |  |  |

THE CATEGORY MOST OFTEN LEFT BLANK R5. Only 21% of Australian organisations assess what their AI vendors claim about their models. Read the terms, name the sub-processors, and check what happens to your inputs. This is the row an auditor will turn to first.

PART D  ·  ANALYSE AND EVALUATE

Rate and tier

Likelihood

1   Rare. Would surprise everyone involved.

2   Unlikely, but has happened elsewhere.

3   Possible within a year of normal use.

4   Likely. Expect it at some point.

5   Near certain, or already happening.

Consequence

1   Negligible. Absorbed in normal work.

2   Minor. Internal rework, no external effect.

3   Moderate. A client, a complaint, a bad day.

4   Major. Notifiable breach, regulator, or real harm.

5   Severe. Serious harm, or the organisation’s licence to operate.

Rating matrix

Consequence reads across, likelihood reads down.

| Likelihood \ Consequence | C1 | C2 | C3 | C4 | C5 |
| --- | --- | --- | --- | --- | --- |
| 5 Near certain | Medium | High | Very high | Extreme | Extreme |
| 4 Likely | Low | High | High | Very high | Extreme |
| 3 Possible | Low | Medium | High | Very high | Very high |
| 2 Unlikely | Low | Medium | Medium | High | Very high |
| 1 Rare | Low | Low | Medium | High | High |

What each tier requires

| LOW | Business owner approves. Record the assessment and move on. |
| --- | --- |
| MEDIUM | Business owner plus risk. Named controls before go live, review at 12 months. |
| HIGH | Accountable officer approves. Controls in place and tested first, monitoring defined, review at 12 months or on any material change. |
| VERY HIGH | Executive or board approval, with the residual risk stated in writing and accepted by name. |
| EXTREME | Does not proceed in this form. Redesign the use case or record a decision not to proceed. |

IF YOU ARE A NSW AGENCY, OR YOU SELL TO ONE The NSW AI Assessment Framework is mandatory for all agencies and states that all generative AI solutions should be classified elevated risk. Where residual risk stays high or very high after mitigation, the use case must be referred to the NSW AI Review Committee.

PART E  ·  TREAT

Treat the risks

Four options, and only four. Avoid the risk by not doing it this way. Mitigate it with a control. Transfer it by contract or insurance. Accept it, by name. Anything that is not one of these four is a hope, not a treatment.

| Ref | Option | Control or action | Owner | In place by | Residual |
| --- | --- | --- | --- | --- | --- |

RECORD INHERENT AND RESIDUAL RISK SEPARATELY The difference between the two is your control set. If they are the same number, either your controls do nothing or you have not been honest about the inherent rating. Both are worth finding out now rather than after an incident.

| Highest inherent rating | Highest residual rating |
| --- | --- |

Residual risk accepted, in plain words

What we are choosing to live with, and why that is reasonable.

PART F  ·  DECIDE, RECORD, REVIEW

The decision record

THIS USE CASE ☐ Proceeds Residual risk is within the criteria set in Part A. ☐ Proceeds with conditions Conditions recorded below, with owners and dates. ☐ Does not proceed Reason recorded below. This is a valid outcome.

Conditions, or the reason for not proceeding

| ASSESSED BY | RISK OWNER | ACCOUNTABLE OFFICER | NEXT REVIEW DATE |
| --- | --- | --- | --- |

Now write the policy from this

| What this assessment produced | The policy clause it becomes |
| --- | --- |
| Use cases assessed as acceptable | What AI may be used for |
| Data classes unacceptable at any tier | What must never be entered, named specifically |
| Vendors whose terms passed review | The approved tool list |
| Controls required to reach acceptable residual risk | Conditions of use, and who approves exceptions |
| Named risk owners | Accountability and escalation |
| Review cadence | When the policy is next revisited, and by whom |

STEP THREE OF THREE The people who sign this need to understand it. An assessment is only as good as the judgement behind the ratings. Nexacu runs one day, instructor led AI courses across Australia, face to face or live online. AI Governance Training · AI for Business Leaders and Managers · AI Prompting Fundamentals nexacu.com.au

Nexacu grants permission to copy, adapt and reuse this template inside your own organisation. This is a governance template, not legal advice. Sources: ISO/IEC 23894:2023 · AS ISO/IEC 42001:2023 · National AI Centre, Guidance for AI Adoption and AI screening tool · DTA, AI impact assessment tool and staff guidance on public generative AI · Digital NSW, AI Assessment Framework · OAIC guidance on commercially available AI products · Supreme Court of NSW Practice Note SC Gen 23 · Ahpra · Fifth Quadrant for the National AI Centre, Australian Responsible AI Index 2025.